VEMA Development
HANDOVER – CloudHub New Developer
NOTES by ROBERT LYNCH
June 26, 2013

PURPOSE

To effect an intellectual transfer of processes, development and implementation goals that need to be accomplished in order that the CloudHub 1.1 API is completed.

TOP DOWN SUPPORT BASE

DEVELOPER ACCOUNT
Development machine:	CARACAL
Login:	RLYNCH (lower case)
Password:	gargoyle!
Running:	Eclipse, Tomcat, Java development environment.
Also:	Gimp; Open DOCS.

STATE OF CLOUDHUB 1.1

CloudHub 1.1 has been designed to implement the “Product Requirements Document” (AKA 'PRD') that was penned in January thru March 2013.

The specific implementation requirement was that...

- added context views (grouping VMs by Hypervisor (1.0), by Storage (1.1), by Network (1.1) and by a combination of Resource views (directories or host-groups), Clusters and other logical associations specific to the virtual-environment.
- Support for multiple connections to different hypervisors and/or management systems.
- Datacenter view when multiple connections (and collectors) enabled
- Ability to turn OFF cloud-hub from configuration page

These boil down to:

- Multiple collectors
- Expansion of monitored devices from simple hypervisors and vms, to networks, storage resources and potentially 'resource pools' (including clusters and compute pools)
- Invention of a technology or technique to separate the logical clustering of monitored devices from the data regarding the devices.
- Enhancement of the “branding” of the data handed up to GWOS so as to be able to receive it back as a subset. (When 2 or more collectors are collecting parts of a large VM network, they need to be able to decide which data is “theirs”, so as to not mutually delete or modify the other collectors data)

To this end, many features have been added to the CloudHub 1.0 constellation of classes. The turn-over of the CloudHub software to a new designer/consultant requires understanding of what yet needs to be done at the API/driver level in order that the whole set of goals can be realized.

The main abstraction realized in designing CloudHub 1.1 was that the reference structure of a virtual-machine environment (VMENV) is a kind of tree, but one that is impure: there are often more than one link of dependency between VMs, HOSTs (and frankly all the rest of the monitored objects), and ... each other as well as the folders or directories of higher level clustering by each vendor's VMENV.

This is laid out in the high-level design document. (CloudHub 1.1 scaled down.odt)

AS OF JUNE 26, 2013 ...

The VemaBaseObjectTree class has been created to hold the unified lists of objects, and their relationships to each other. This class replaces the hash (keyed on hypervisor-name) that was returned by getListHost(), in version 1.0 of CloudHub.

TASK: rewriting getListHost() so as to be a specific call into the VemaBaseObjectTree tree. This is an important implementation goal: it allows the existing GWOS connector to be used to TEST the newly represented data, without having to CHANGE the upper level. Thus it is a development firewall or partition.

TASK: separating the original getListHost() VMENV monitoring code, and moving it to collect() as collect() is slated to perform the actual polling-and-collation functions that were formerly imbedded in getListHost().

TASK: refactoring and normalizing the collect() code to use the VemaBaseObjectTree hierarchy for storing all objects and their relationships – the monitoring-and-collation (polling) structures in collect() and getListHost() need to be stored in the new tree object.

TASK: implementing the upgraded/enhanced object-type and application-type decorations to allow for collector-specific derivation of GWOS data (feed-down, for add/merge/delete decision matrix).

TASK: add collectorName and other multiple-collection-support fields to the configuration files. (may require enhancements to paramBox)

TASK: add to the configuration.JSP server pages (derivative: configuration needs to keep up with additional pre-run parameters)

TASK: modify the CSS files to have better spacing. (long standing: the centering of the configuraion screen is terrible – and the CSS files need changing. Or, to get the newer ones that are part of 7.0 GroundWork. SEE GLEN – he's been working a lot with the CSS files)

TASK: extend VemaBaseEntities() to include new monitored objects (resources) – the network and storage monitored objects have been added already.

TASK: complete VemaBaseObjectTree() methods. There may be a few extras to add. “Add 'em as you need 'em”
TASK: VemaBaseObject needs to have [resources, storage and networks] integrated. These are not integrated yet, though the integration is straight forward. Very simple class.

TASK: VemaBaseNetwork needs adaptation to network monitoring parameters (generic) – this is a generic upgrade: what components (metrics and config parameters) of networks need support at the BASE level?

TASK: VemaBaseStorage – same as VemaBaseNetwork, but of course for STORAGE.
TASK: VemaBaseResource same as VemaBaseNetwork, but of course for RESOURCE. (if any!)
TASK: VemaBaseSynthetic may require additional synthetic metrics.

CONFIGURATION & RUNTIME MONITORING
TASK: ConfigurationSettings include newer/expanded list of settings

TASK: GWOSConnectorServiceUnified() requires a lot of restructuring to take advantage of the ObjectTree representation model.

TASK: MonitorAgentClient requires rework to utilize non-nested collected-data-object model

TASK: RESTbox - may require a few more tags for additional "collector name"
TASK: VemaBaseServlet - will require work for the "configuration application"
TASK: ParamBox - should probably be replaced with BEAN type structure.

TASK: GWOS config bean: (big) needs to be closely tracked and revised throughout ALL the code so that there is a singleton that holds values, etc. Presently, there is little control over the configuration parameter beans that are created; this leads to “falling out of sync”.

RHEV SPECIFIC
TASK: VemaRhev - implement collect(); -
TASK: VemaRhev - implement new getListHost() # (for transition testing)
TASK: VemaRhev - implement setCollectionMode()

TASK: VemaRhevHost - implement new Synthetics() as required
TASK: VemaRhevHost - edit and extend list of "baseline" metrics, if needed
TASK: VemaRhevVM - implement new Synthetics() as required
TASK: VemaRhevVM - edit and extend list of "baseline" metrics, if needed

TASK: VemaRhevNetwork - implement metrics, etc.
TASK: VemaRhevResource - implement metrics, etc.
TASK: VemaRhevStorage - implement metrics, etc.

TASK: VemaRhevMulti - (CloudHub 1.2 - collecting multiple hosts per collector)

VMWARE SPECIFIC
TASK: VemaVMware - implement collect();
TASK: VemaVMware - implement new getListHost() # (for transition testing)
TASK: VemaVMware - implement setCollectionMode()

TASK: VemaVMwareHost - implement new Synthetics() as required
TASK: VemaVMwareHost - edit and extend list of "baseline" metrics, if needed
TASK: VemaVMwareVM - implement new Synthetics() as required
TASK: VemaVMwareVM - edit and extend list of "baseline" metrics, if needed

TASK: VemaVMwareNetwork - (see above - VemaVMwareHost and VemaVMwareVM)
TASK: VemaVMwareResource - (see above - VemaVMwareHost and VemaVMwareVM)
TASK: VemaVMwareStorage - (see above - VemaVMwareHost and VemaVMwareVM)

TASK: VemaVMwareMulti - (CloudHub 1.2 - collecting multiple hosts per collector)

MAINTENANCE STAGE:

(empty)

PROPOSED DEVELOPMENT STAGE 1:

- Implement TRACE code for the VemaBaseObjectTree class.
- Implement the .collect() method, driving objects into the VemaBaseObjectTree.
- Implement .getListHost() method on tree to return objects in nested fashion.
- Confirm that the upper communications levels – as at present – continue to pass information of both configuration, metrics and events to GWOS.

PROPOSED DEVELOPMENT STAGE 2:

- enhancement of .collect() method – VMware – to obtain network, disk, resource information. Should just “fit into the tree”
- debug where it goes wrong.

PROPOSED DEVELOPMENT STAGE 3:

same as STAGE 2, except RHEV implementation

INDEPENDENT DEVELOPMENT STAGE “Configuration App”
INDEPENDENT DEVELOPMENT STAGE “REST-API communication”
INDEPENDNET DEVELOPMENT STAGE “Testing/Validation of various installations”

ECLIPSE ENVIRONMENT

vema
common/src
com.groundwork.agents.vema.api
GWOSEntity.java
Packages messages to transmit to GWOS server.
Includes code to generate XML, and to complete XML sections

Vema.java
Interface to the VEMA API

VemaConstants.java
Constants are throughout the VEMA API code.

VemaMulti.java
Construct to allow for multiple-host-per-collector operation

com.groundwork.agents.vema.base
VemaBaseEntities.java
Class of hashes keyed on entity-name of
- Hosts
- VMs
- Storage
- Networks
EXTENSION:	- Resources

VemaBaseGroup.java
Encapsulated hash keyed on object-names of all data-gathered objects

VemaBaseObjectTree.java
The "reverse indexed" list of polled entites
This is equivalent to the directory-structure of devices
COMPLETION:	- needs implementation;
COMPLETION:	load with data as gathered;
COMPLETION:	ensure various views work.

VemaBaseObject.java
The unified "collected object".
EXTENSION:	- integrate Resources
EXTENSION:	- integrate Storage
EXTENSION:	- integrate Networks

VemaBaseObject - specifics...
|	VemaBaseHost.java
|	baseline HOST (hypervisor) object; merge methods;
|	(--complete--)
|
|	VemaBaseNetwork.java
|	baseline NETWORK object; merge methods;
EXTENSION:	|	(incomplete - needs specific adaptation to networks)
|
|	VemaBaseResource.java
|	baseline RESOURCE object; merge methods;
EXTENSION:	|	(incomplete - needs adaptation to generic resource pools)
|
|	VemaBaseStorage.java
|	baseline STORAGE object; merge methods;
EXTENSION:	|	(incomplete - needs adaptation to generic storage systems)
|
|	VemaBaseVM.java
|	baseline NETWORK object; merge methods;
|	(--complete--)

VemaBaseMetric.java
keep metrics, determine changes of state
(--complete--)

VemaBaseQuery.java
keep query data - guiding how VMware queries are composed
(--complete--)

VemaBaseState.java
very high level directors of monitoring-state and run-state
(--complete--)

VemaBaseSynthetic.java
class to package "synthetic metric processing"
EXTENSION:	(complete, but may require additional synthetics to be made)

VemaBaseTimer.java
a simple universal timer with ISR-like functionlity
(--complete--)

com.groundwork.agents.vema.collector.impl
MonitorAgentCollector.java
interface defining what MonitorAgentCollectorService does

MonitorAgentCollectorService.java
creates thread(s) for monitoring

MonitorAgentScheduler.java
polls for data; schedules send-to-GWOS

com.groundwork.agents.vema.configuration
ConfigurationSettings.java
Keeps settings from MONITORING PROFILE

MonitorAgentConfigXMLToBean.java
Reads configuration XML into "bean" structure

VEMAGwosConfiguration.java
The "bean" of configuration re: server access, GWOS, polled VServer

VEMAMonitoringProfile.java
The "bean" with the MONITORING PROFILE read-in information

com.groundwork.agents.vema.exception
VEMAConfigurationException
Generic exception methods. Not very sophisticated.

VEMAException
Generic exception methods. Not very sophisticated.

com.groundwork.agents.vema.gwos
EntityAttribute
paired {key, value} class

GWOSConnectorServiceUnified
HUGE class. In charge of most of the FUNCTIONALITY
that is passed up to GWOS. Complex. Easy to break.

EXTENSION:	- REQUIRES a lot of work to make complete.

GWOSHostGroup
creates XML messages to send HOSTGROUP information to GWOS

GWOSLogMessage
creates XML messags to send log-messages to GWOS

GWOSService
extend GWOSEntity to include host names, service descriptions
status of last changes, etc.

com.groundwork.agents.vema.monitorAgent
MonitorAgentClient
COMPLEX CLASS - packages syncing of data to GWOS
easy to break, hard to fix.

EXTENSION:	- requires rework to utilize non-nested collected-data-object model.

com.groundwork.agents.vema.rest
RESTbox
encapsulates technology necessary to poll data from RHEV;
is generic though, and can be used for just about any
REST service;
VemaBaseServlet
encapsulates the SERVLET communications fundamentals.
communications to GWOS services.
EXTENSION:	- will require work for the "configuration application"
ParamBox
3-tier data structure like "bean", but all-in-one, instead
of with nested classes. Makes much more compact setup
and use code.
DEPRECATION:	- should probably be replaced with BEAN type structure.

virtual-environments/rhev/src
com.groundwork.agents.vema.rhev.connector
VemaRhev
CRITICAL / HUGE CLASS
Is the entire "collector" for RHEV polled object data.
EXTENSION:	implement collect();
EXTENSION:	implement new getListHost() # (for transition testing)
EXTENSION:	implement setCollectionMode()

VemaRhevHost
CRITICAL
Contains list of all metrics for HOSTS (hypervisors)
Contains definitions of Synthetic metrics
EXTENSION:	implement new Synthetics() as required
EXTENSION:	edit and extend list of "baseline" metrics, if needed

VemaRhevMulti
MULTIPLE-HOST polling module.
EXTENSION:	(CloudHub 1.2 - collecting multiple hosts per collector)

VemaRhevVM
CRITICAL
Contains lists of metrics for VMs (virtual machines)
Contains definitions of their synthetic metrics
EXTENSION:	implement new Synthetics() as required
EXTENSION:	edit and extend list of "baseline" metrics, if needed

CREATION:	VemaRhevNetwork
CRITICAL
Similar to [Host, VM], implement metrics for these entities
EXTENSION:	(see above - VemaRhevHost and VemaRhevVM)

CREATION:	VemaRhevResource
CRITICAL
Similar to [Host, VM], implement metrics for these entities
EXTENSION:	(see above - VemaRhevHost and VemaRhevVM)

CREATION:	VemaRhevStorage
CRITICAL
Similar to [Host, VM], implement metrics for these entities
EXTENSION:	(see above - VemaRhevHost and VemaRhevVM)

com.groundwork.agents.vema.rhev.restapi
{a lot}
These are the derived classes for the RHEV REST API

com.groundwork.agents.vema.rhev.servlet
VemaRhevServlet
the actual RHEV configuration servlet

virtual-environments/vmware/src
com.groundwork.agents.vema.vmware.connector
VemaVMware
CRITICAL / HUGE CLASS
Is the entire "collector" for VMWARE polled object data.
EXTENSION:	implement collect();
EXTENSION:	implement new getListHost() # (for transition testing)
EXTENSION:	implement setCollectionMode()

VemaVMwareHost
CRITICAL
Contains list of all metrics for HOSTS (hypervisors)
Contains definitions of Synthetic metrics
EXTENSION:	implement new Synthetics() as required
EXTENSION:	edit and extend list of "baseline" metrics, if needed

VemaVMwareMulti
MULTIPLE-HOST polling module.
EXTENSION:	(CloudHub 1.2 - collecting multiple hosts per collector)

VemaVMwareVM
CRITICAL
Contains lists of metrics for VMs (virtual machines)
Contains definitions of their synthetic metrics
EXTENSION:	implement new Synthetics() as required
EXTENSION:	edit and extend list of "baseline" metrics, if needed

CREATION:	VemaVMwareNetwork
CRITICAL
Similar to [Host, VM], implement metrics for these entities
EXTENSION:	(see above - VemaVMwareHost and VemaVMwareVM)

CREATION:	VemaVMwareResource
CRITICAL
Similar to [Host, VM], implement metrics for these entities
EXTENSION:	(see above - VemaVMwareHost and VemaVMwareVM)

CREATION:	VemaVMwareStorage
CRITICAL
Similar to [Host, VM], implement metrics for these entities
EXTENSION:	(see above - VemaVMwareHost and VemaVMwareVM)

com.groundwork.agents.vema.vmware.deprecated
PrintCounters
test code to examine "getting counters from VIM25"

RealTime
from the developers kit

SimpleClient
much modified "test bed" to try different VIM25 access methods

com.groundwork.agents.vema.vwmare.servlet
VemaTestServlet
much modified "test bed" to try different servlet methods

VMWareServlet
The actual configuration servlet application

JARS
servlet-api-2.5
log4j-1.2.8
vim25-JAXWS-520110926
xml-apis-1.0.b2
jaxrpc
axis-wsdl4j-1.2
axis-1.4
dtdparser-1.21
gwos-rest-api-6.7
jox-1.16
portal-portlet-lib-jbp-2.7.2
commons-lang-2.0
collage-api-6.7
json-lib-2.4-jdk15
httpcore-4.2.3
httpclient-4.2.3

common/webapp/WEB-INF
assignThresholds.jsp
confirm.html
confirm.jsp
error.html
index.html
login-redirect.jsp
logout.jsp
modifyConnectionWizard.jsp
newConnectionWizard.jsp
selectServices.jsp
standalone-login.html
uploadProfile.jsp

virtual-environments/rhev/conf
create_rhev_applicationtype_support.sql

virtual-environments/rhev/resources
log4j.properties

CUSTOM UTILITIES (SHELL)

contains {pattern} [{pattern}...]

In frustration with being unable to find REGEX-like patterns in Eclipse, I developed the “contains” utility to be used on the command line. A typical session would be:

> gg vmware
> contains getlisthost

Note that it looks for the pattern(s) in both the contents of the files and the filenames and foldernames along the way. It also is sensitive to word boundaries, so doesn't pepper you with too many false matches. It “digs” into the whole directory tree under wherever '.' (current directory) is. Further, it excludes quite a few file types that are known to be compiled or binary.

gg {reference}

quickly “goes to” another directory.
'gg' by itself goes to the root of the VEMA/CloudHub development
'gg rhev' goes to the sub-directory where RHEV source code is rooted.
'gg vmware' goes to vmware's sub-directory.
'gg down' goes to the downloads folder
'gg logs' gets one quickly to the TomCat logging directory
'gg apache' ... to the apache relative home directory
'gg config' ... to the configuration directory for groundwork operating software

there are a lot more of these – one needs only look at (and add to) ~/bin/gg to extend.

Newest

digs in “.” looking at all file date-of-last-update. Presents the list in “modified most recently” order, newest first. Very useful for figuring out a mysterious file that was “modified 3 days ago”, which you've completely forgotten the name of.

Tomcat [ “start” | “stop” | “restart” ]

a quick way to stop, start and restart Tomcat on the local machine. When doing rapid-turn-around of Java module development, there comes a time after maybe 30 to 40 replacements of the gwos-vema-rhev.war file (for instance – could be vmware, too) where TomCat becomes unstable, and won't work any longer.

Tomlog [“vema” | “localhost” | “catalina” | “tomcat” ]

another shortcut to rapidly start “tail -f /etc/....” log-file continuous inspection.

ALIASES (in .login or .bashrc or one of those files)

“ff” = “find fast, pass through grep”
“gg” = “go fast (see above)”
“h” = “history”
“j” = “jobs”
“mm” = do [1] tomcat stop [2] rm logs [3] rm WAR files [4] maven clean, then build in stand-alone mode, and deploy
“vi” = “vimx”, the nicely colored VIM